## Slide 1
iTechArt
Group
2022
itechart.com

## Slide 2
Curator & Department Manager, U1.Div1.D1
Anton Nekrasov
Phone: +375 29 330 97 29
Email: anton.nekrasov@itechart-group.com
Contact information
Lector

## Slide 3
Software Development Processes
2022
itechart.com

## Slide 4
• Main concepts and project development methodologies
• Teamwork
• Task management tools
Plan

## Slide 5
What is Project Management
2022
itechart.com
Presentation

## Slide 6
Project management is the process of leading the work of a team to achieve all project goals within the given constraints
Definition

## Slide 7
PDCA Scheme
Plan
Do
Check
Act

## Slide 8
Software development models
2022
itechart.com
Presentation

## Slide 9
Waterfall
• Strictly defined phases
• Each new phase starts only after the previous one ends
Requirements Analysis
System Design
Implementation
Testing
Deploy
Support

## Slide 10
Potential issues can be eliminated at the design stage
Waterfall projects are usually more documented
Linear process is more clear for the engineers
The customer usually has the idea but does not see the full product. Waterfall does not solve this problem
The design can look logical at the design stage, but may appear to be too expensive and labor intensive at the implementation stage
Making any amendments is very expensive
A clear separation of development stages implies a fairly clear delineation of roles
Pros
Cons
Waterfall Pros & Cons

## Slide 11
Agile Model
• Iterative approach
• Each iteration ends with a finished product
• The main accent is made on the self-organizing teams
Iteration #1
Planning
Iteration #2
Planning
Iteration #3
Planning
Implementation
Testing
Deploy
Implementation
Testing
Deploy
Implementation
Testing
Deploy

## Slide 12
Working project at the end of each iteration
More transparent collaboration between client and development team
Changes are allowed at any development stage
Continuous improvements of the existing system/process are possible
Development process is almost completely transparent
Agile methodologies (Scrum, XP, Kanban) are more difficult to understand
Lack of documentation
Tend to be counterproductive for large organizations
Pros
Cons
Agile Pros & Cons

## Slide 13
Requirements are clear and won’t be changed in the future
The project is pretty simple and the risks are minimal
The team is not experienced enough
Requirements are not clear and/or might be changed
If the product is intended for a market with constantly changing standards
The team is pretty experienced and is ready to adapt to a nonstandard circumstances
Waterfall
Agile
Agile or Waterfall?

## Slide 14
Scrum
2021
itechart.com
Presentation

## Slide 15
Scrum is an agile project management framework, which describes a set of meetings, tools, and roles that work in concert to help teams structure and manage their work
Definition

## Slide 16
Structure
Roles
Product Owner
Development Team
Events
Sprint Planning
Retrospective
Scrum Master
Daily Scrum
Sprint Review
Artifacts
Increment
Product Backlog
Sprint Backlog

## Slide 17
• The product is being developed in a series of sprints
• Recommended length is 4 weeks
• Strictly limited in time
• Product is designed, coded, tested in one sprint
• Finished product at the end of each sprint
Sprint

## Slide 18
• Product Owner – knows the requirements, priorities, deadlines, accepts work
• Scrum Master - responsible for implementing practices, team effectiveness, eliminating obstacles, ensuring transparency
• Development Team – crossfunctional team (software engineers, QA, designeers, devops etc.) responsible for the result
Roles

## Slide 19
• Sprint Planning – kick starts each sprint, where the team discuss, which items will be included in sprint
• Daily Scrum – daily sync meeting, no longer than 15 minutes, where the team shares the progress, plans and blockers
• Sprint Review – usually takes place on the last day of the sprint, and allows the team to show the completed product increment to the stakeholders
• Sprint Retrospective – event, where the team reviews, what can be improved, and how they should do it
Events

## Slide 20
• Increment – potentially releasable product at the end of each sprint
• Product Backlog – the product backlog is an ordered list of everything that is known to be needed in a product
• Sprint Backlog – the sprint backlog is a list of everything that the team commits to achieve in a given sprint
Artifacts

## Slide 21
• Contradictions with Agile ideology (manifesto)
• Absence of iterations
• Lack or ignorance of feedback
• Lack of prioritized tasks backlog
• Absence of transparency
What is NOT Scrum?

## Slide 22
Task Management Systems
2022
itechart.com
Presentation

## Slide 23
• Jira
• Trello
• Redmine
• TargetProcess
• Wrike
Popular Task Management Systems

## Slide 24
Task

## Slide 25
• Type
• Summary
• Description
• Priority
• Due Date
• Status
• Original Estimate
• Assignee
• Fix Version
• Affected Version
Task Fields

## Slide 26
• Tasks with highest priority
• Tasks assigned personally on the developer
• Tasks assigned to the current iteration/sprint/fix version
• Tasks with expiring due date
• Other things being equal, bugs are more important than features
Which Task To Choose?

## Slide 27
• Product backlog
• Sprint backlog
• In Progress
• Blocked (optional)
• Ready for Review • Ready for Testing
• Ready for Deploy
• Done
Task Life Cycle

## Slide 28
• Make sure the task is estimated
• Estimate includes all the time, spent on the task, including investigation, development, testing and merge
• Original estimate cannot be changed
• After the task is done, time spent and status should be updated
Work on the Task

## Slide 29
• Task should not take more than 8 hours, otherwise it should be split into smaller ones
• One commit should not contain solutions for multiple tasks (except cases, where the same code really solves more than one problem)
• Engineer should not have more task in progress at a time
• Task description of the task should not contain lots of the technical terms in it (use developer notes section instead)
• Ignoring regular task status updates might block other parts of the development chain
Recommendations

## Slide 30
Types
Expert Estimation
Units
Hours
Planning Poker
Story Points
Tasks Estimation

## Slide 31
Burn down Charts

## Slide 32
2021
itechart.com
Thank you!